# Overview

In the planning directory, there is Payment Design Document.md. I am currently working through Section 12 the implementation plan and am in phase 1. In particular, I would like to tackle "Purchase creation with server-side pricing." I previously worked with you to create an implement Product browsing and quoting endpoints.md that was focused on scenario 8.1.1 User purchases a one time item for themself like an intro workshop or massage. I suspect a lot of the work done there also went towards completing this item as well. Using this document, the code base, and the product browsing document, let's start putting together a plan to accomplish this work item (which might already be mostly completed). Let's enumerate the tables that will be needed, the features that will be used (like secrets, email, square client, etc).  Please go into plan mode and use this document to generate the in progress plan. Don't touch this overview but feel free to use everything below Overview as a scratch pad. I plan on doing several iterations building this document in plan mode before moving to implementing code. Please start with a high level description of what we are doing and what tables and components will be involved.

# High-Level Description

## Status: IN PROGRESS

Backend: 100% Complete | Frontend: ~30% Complete

The thin slice for Phase 1 requires end-to-end functionality where a user can browse products, purchase an intro workshop, pay with a card, and view their purchase history in the portal. The server-side work is complete, but the Angular client needs significant work.

## Goal: End-to-End Thin Slice

A logged-in user can:

Browse the product catalog → see products with resolved prices

Select a product (e.g., Intro Workshop) → add to cart

Proceed to checkout → enter card details via Square

Submit payment → receive confirmation

View purchase history → see completed purchases in user portal

---

# Current Status

## Backend (Complete ✅)

| Endpoint | Status | Purpose |
| --- | --- | --- |
| `GET /api/catalog_products` | ✅ | Product catalog with user-specific pricing |
| `POST /api/catalog_quote` | ✅ | Preview pricing (read-only) |
| `POST /api/purchase_create` | ✅ | Create purchase with server-resolved pricing |
| `POST /api/purchase_pay_card/{id}` | ✅ | Process card payment via Square |
| `GET /api/payments` | ✅ | Payment history for current user |

Supporting infrastructure:

✅ PurchaseHelper, CatalogHelper, PaymentHelper, EntitlementHelper

✅ SquareClient with CreatePayment

✅ IdempotencyHelper for safe retries

✅ Payment confirmation email

✅ All table helpers and db_schema

## Frontend (In Progress 🔄)

### What Exists

| Component | Location | Status |
| --- | --- | --- |
| Payment Types | `portal/types/payment.types.ts` | ✅ Ready |
| Payment Methods on ServerAccess | `portal/types/ServerAccess.ts` | ✅ Ready |
| ServerAccessNetwork (HTTP) | `portal/services/network_abstraction/ServerAccess.ts` | ✅ Ready |
| ServerAccessMock (local mode) | `portal/services/network_abstraction/ServerAccess.mock.ts` | ✅ Ready |
| Square Payment Service | `portal/services/square-payment.service.ts` | ✅ Ready |
| Square TypeScript Types | `types/square.d.ts` | ✅ Ready |
| Error Handling (RFC 7807) | `shared/services/error/error.service.ts` | ✅ Ready |
| UI CLAUDE.md | `ui/CLAUDE.md` | ✅ Ready |

### What's Missing

| Component | Location | Priority | Purpose |
| --- | --- | --- | --- |
| Directory structure plan | - | HIGH | Define separation of admin/user/public areas |
| Admin product list | Admin Portal | MEDIUM | Manage products (view/edit) |
| Shop/catalog page | Public pages | HIGH | Browse products with prices |
| Checkout component | Public pages | HIGH | Card entry + purchase flow |
| Purchase history | User area | HIGH | View past purchases |
| Routes & navigation | - | MEDIUM | Shop, checkout, user area links |
| Permission-based content | Various | MEDIUM | Different views by auth/membership |

---

# Tables Involved

| Table | Purpose |
| --- | --- |
| `products` | Product catalog |
| `price_schedules` | Active price schedule |
| `product_prices` | Prices by product + schedule + permission |
| `purchases` | Purchase records |
| `purchase_items` | Line items with snapshotted prices |
| `payments` | Payment transaction records |
| `purchase_payments` | Links payments to purchases |
| `entitlements` | Access grants from purchases |
| `entitlement_assignments` | Who has access |

---

# Components Involved

## Backend (Complete)

| Component | Location |
| --- | --- |
| `PurchaseHelper` | `payment/purchase_helper.h/cpp` |
| `CatalogHelper` | `payment/catalog_helper.h/cpp` |
| `PaymentHelper` | `payment/payment_helper.h/cpp` |
| `EntitlementHelper` | `payment/entitlement_helper.h/cpp` |
| `SquareClient` | `square/square_client.h/cpp` |

## Frontend (To Build)

| Component | Location |
| --- | --- |
| `PaymentService` | `portal/services/payment.service.ts` |
| `CatalogComponent` | `portal/components/catalog/` |
| `CheckoutComponent` | `portal/components/checkout/` |
| `PurchaseHistoryComponent` | `portal/components/purchase-history/` |

---

# Implementation Plan

## Phase A: Foundation (Types & Service) ✅

[x] Create payment types (`portal/types/payment.types.ts`)

[x] Add payment methods to ServerAccess interface (`portal/types/ServerAccess.ts`)

[x] Implement in ServerAccessNetwork (`portal/services/network_abstraction/ServerAccess.ts`)

[x] Implement in ServerAccessMock (`portal/services/network_abstraction/ServerAccess.mock.ts`)

[x] Update ServerAccessProxy (`portal/services/ServerAccess.ts`)

[x] Add tests (`ServerAccess.mock.spec.ts`)

[x] Create CLAUDE.md for UI project

[x] Idempotency key generation via `crypto.randomUUID()` (browser native)

## Phase B: Client Directory Structure Planning

### Current State Analysis

| Directory | Current Purpose | Routes |
| --- | --- | --- |
| `home/` | Public pages | `/`, `/about`, `/classes`, `/staff` |
| `auth/` | Mixed: login, user profile, AND admin | `/p/login`, `/p/profile`, `/p/admin` |
| `portal/` | Reusable form controls (misleading name) | (none) |
| `calendar/` | Scheduling | `/calendar` |
| `shared/` | Shared services/components | - |

Issues with current structure:

`portal/` doesn't contain the admin portal - it has form components

`auth/` has admin routes mixed with user profile routes

No clear separation between public, user, and admin areas

### Proposed Restructure Options

#### Option A: Minimal Changes + New Modules

Keep existing structure mostly intact, add new modules for missing areas.

app/
├── auth/                    # Keep: login, register, password flows
├── home/                    # Keep: public pages (about, classes, staff)
├── shop/                    # NEW: catalog, product browsing, checkout
├── account/                 # NEW: user's area (profile, purchases, entitlements)
├── admin/                   # MOVE from auth: admin portal
├── calendar/                # Keep: scheduling
├── shared/                  # Keep: shared components/services
└── form-controls/           # RENAME from portal: reusable form widgets

Routes:

`/` - Home (public)

`/shop`, `/shop/:productId`, `/checkout/:purchaseId` - Shopping (public/auth)

`/p/login`, `/p/register` - Auth

`/account`, `/account/purchases`, `/account/entitlements` - User area (auth required)

`/admin`, `/admin/products`, `/admin/users` - Admin (admin role required)

#### Option B: Feature-Based Modules

Organize by feature domain rather than by user type.

app/
├── core/                    # App-wide singletons, guards, interceptors
├── features/
│   ├── public/              # Landing, about, classes, staff
│   ├── shop/                # Catalog, checkout, payment
│   ├── account/             # User profile, purchases, entitlements
│   ├── admin/               # Product management, user management
│   └── calendar/            # Scheduling
├── shared/                  # Reusable components
└── ui-kit/                  # Form controls (rename from portal)

#### Option C: Content-Tier Based

Organize around the different content tiers.

app/
├── public/                  # Visible to everyone
│   ├── home/                # Landing, about
│   ├── classes/             # Class info
│   └── shop/                # Product catalog (prices may vary by tier)
├── member/                  # Requires authentication
│   ├── account/             # Profile, settings
│   ├── purchases/           # Purchase history
│   └── my-classes/          # Classes user has access to
├── premium/                 # Silver/Gold/Platinum exclusive content
│   └── ...
├── staff/                   # Admin/staff only
│   └── admin/               # Product/user management
├── auth/                    # Login, register
└── shared/

### Permission-Based Content Strategy

How content varies by user state:

| Page | Unauthenticated | Authenticated | Silver | Gold | Platinum |
| --- | --- | --- | --- | --- | --- |
| Home | Public info | + Welcome | + Silver deals | + Gold deals | + Platinum deals |
| Shop | Public prices | Member prices | Silver prices | Gold prices | Platinum prices |
| Classes | Class list | + "My Classes" | + Silver classes | + Gold classes | + All classes |
| Account | Redirect to login | Profile/purchases | + Silver benefits | + Gold benefits | + Platinum benefits |

### Decision Points

[ ] Which structure option to use? (A, B, or C)

[ ] What to name the user area? (`account`, `member`, `my`, `dashboard`?)

[ ] Keep `portal/` name for form controls or rename to `form-controls`/`ui-kit`?

[ ] URL structure: `/p/` prefix for authenticated areas or flatten?

### Implementation Tasks

[ ] Finalize directory structure decision

[ ] Create new module directories

[ ] Move admin components from `auth/` to `admin/`

[ ] Rename `portal/` to `form-controls/` or `ui-kit/`

[ ] Update path aliases in `tsconfig.json`

[ ] Update routes

[ ] Document in CLAUDE.md

## Phase C: Admin Product Management (Portal)

[ ] Create product list component for admin portal

[ ] Display products with prices (view only first)

[ ] Future: Add create/edit/delete product capabilities

## Phase D: Shop/Catalog Pages (Public)

[ ] Create catalog/shop page for public browsing

[ ] Display products with prices

[ ] Permission-based pricing display (if applicable)

## Phase E: Checkout Flow (Public)

[ ] Create checkout component

[ ] Integrate Square card form

[ ] Handle payment submission and errors

[ ] Show confirmation on success

## Phase F: User Purchase History

[ ] Create purchase history component in user area

[ ] Display past purchases with status

[ ] Show entitlements granted by purchases

## Phase G: Routes & Navigation

[ ] Add routes for shop, checkout, user area

[ ] Update navigation based on auth state and permissions

[ ] Permission-based route guards

---

# API Reference

## Request/Response Formats

### GET /api/catalog_products

[
  {
    "id": 1,
    "code": "INTRO_WORKSHOP",
    "name": "Intro Workshop",
    "description": "A beginner workshop",
    "kind": "one_time",
    "price_cents": 5000,
    "currency": "USD"
  }
]

### POST /api/purchase_create

Request:

{
  "items": [{"product_id": 1, "quantity": 1}]
}

Response (201):

{
  "id": 1,
  "status": "pending",
  "total_cents": 5000,
  "items": [...]
}

### POST /api/purchase_pay_card/{purchaseId}

Request:

{
  "source_id": "cnon:card-nonce-ok",
  "idempotency_key": "uuid-here"
}

Response (200):

{
  "payment_id": 1,
  "status": "captured",
  "amount_cents": 5000
}

### GET /api/payments

[
  {
    "id": 1,
    "status": "captured",
    "amount_cents": 5000,
    "created_us": 1234567890000000
  }
]

---

# Verification

When complete, verify the thin slice works end-to-end:

Log in as test user

Navigate to catalog/shop page

Select Intro Workshop

Enter test card (4111 1111 1111 1111)

Submit payment

See confirmation

Navigate to purchase history

See completed purchase listed